StockVest

Production Readiness Roadmap

June 2026

# Executive Summary

StockVest is a full-stack Indian stock market analytics platform (NSE/BSE) with a FastAPI backend, ML-powered signals, backtesting engine, portfolio tracking, and a real-time single-page frontend. The codebase is well-structured and feature-complete for a v1 product.

This document identifies the gaps between the current local/demo state and a production-ready, scalable SaaS deployment, ordered by impact and urgency.

The data layer is already strong — NSE/BSE Bhav Copy fetching is production-grade. The biggest risks are in security, database scalability, and deployment infrastructure.

# Current State Assessment

## What Is Already Production-Quality

- Data fetching: NSE/BSE Bhav Copy + live market quotes — no yfinance rate limits for bulk data

- Auth: JWT authentication with bcrypt password hashing is correctly implemented

- ML pipeline: RandomForest + GradientBoosting with RSI, MACD, Bollinger Bands feature engineering

- API structure: FastAPI with proper router separation, async throughout, Redis caching layer

- Error handling: try/except with graceful fallbacks across all data fetchers

- Background refresh: auto-refresh every 15 minutes with WebSocket real-time push

## Critical Gaps to Fix Before Launch

- SECRET_KEY defaults to 'dev-secret' in code — trivially breakable in production

- SQLite database — single writer, no concurrent access under load, will corrupt under traffic

- Portfolio endpoints use hardcoded 'guest' user_id — auth not enforced on data access

- No rate limiting — API is fully open to scraping and abuse

- No HTTPS / TLS termination in deployment config

- Single-file 4,883-line frontend — no build pipeline, difficult to maintain or extend

- yfinance still used for price history and on-demand quotes — unreliable at scale

# Phase 1 — Security & Stability (Do First, 1–2 Weeks)

These are blocking issues. None require architectural changes — they are targeted fixes.

## 1.1  Secrets Management

The current main.py and auth utils fall back to a hardcoded SECRET_KEY. This must be fixed before any public access.

Add a backend/.env file:

SECRET_KEY=<run: python -c "import secrets; print(secrets.token_hex(32))">
REDIS_URL=redis://localhost:6379
PORT=8000

In utils/auth.py, raise a startup error if SECRET_KEY matches the default value. Never silently fall back to 'dev-secret' in production.

## 1.2  Enforce Auth on Portfolio Endpoints

Currently api/portfolio.py uses user_id from the request body or defaults to 'guest'. Any user can read any other user's portfolio by passing a different user_id.

Fix: Extract user_id from the JWT token (via the existing auth dependency in api/auth.py) instead of accepting it as user input. Replicate this pattern across portfolio, watchlist, and alerts endpoints.

## 1.3  Rate Limiting

Without rate limiting, the /api/stocks/all, /api/signals, and /api/backtest/run endpoints can be hammered freely, exhausting your server and NSE/BSE data quotas.

- Add slowapi (pip install slowapi) — a FastAPI-native rate limiter built on Redis

- 60 req/min for data endpoints, 10 req/min for /api/backtest/run (it is CPU-heavy)

- Return 429 Too Many Requests with a Retry-After header

## 1.4  Input Validation

Several endpoints accept symbol parameters without sanitisation (e.g. /api/stocks/history/{symbol}, /api/backtest/run). Validate that symbols match NSE/BSE format (uppercase letters only, max 20 chars) before passing to yfinance or the ML engine.

| Priority | Action | Effort |
| --- | --- | --- |
| CRITICAL | Rotate SECRET_KEY, add to .env, fail-fast on default | 30 min |
| CRITICAL | Enforce JWT auth on all portfolio/watchlist endpoints | 2–4 hrs |
| HIGH | Add slowapi rate limiting to data and compute endpoints | 2 hrs |
| HIGH | Validate and sanitise all symbol/ticker inputs | 1–2 hrs |
| HIGH | Replace CORS wildcard * with an explicit origin whitelist | 15 min |

# Phase 2 — Database & Scalability (2–4 Weeks)

## 2.1  Replace SQLite with PostgreSQL

SQLite has a single writer lock. Under concurrent load (multiple users saving portfolios), you will see 'database locked' errors. PostgreSQL handles thousands of concurrent writes.

- Use asyncpg + SQLAlchemy async for drop-in compatibility with the existing aiosqlite pattern

- The schema in db.py maps cleanly — migration is a 1-day effort

- Use a managed service: Supabase (free tier), Railway ($5/mo), or Neon (serverless)

Short-term workaround: add asyncio.Lock around all SQLite write operations to serialise writes while you plan the migration.

## 2.2  Replace yfinance for Price History

yfinance is used for on-demand single-stock quotes and historical price data. Both are unreliable in production due to unofficial API status and rate limits.

- NSE historical data: Store Bhav Copy data daily in PostgreSQL to build your own 1-year history

- Intraday history: NSE provides 1-year of 1-min data via the equity history endpoint (no auth required)

- Keep yfinance as a last-resort fallback only, with a circuit breaker — if it fails 3 times, serve cached data

## 2.3  Make Redis a Hard Dependency

The current Cache class falls back to in-memory LRU if Redis is unavailable. In a multi-process deployment (gunicorn with 4 workers), each worker has its own cache — every worker independently fetches market data, multiplying API load.

- Require Redis in production (hard fail on startup if unavailable)

- Redis Cloud free tier (30MB) is sufficient for market data caching

| Priority | Action | Effort |
| --- | --- | --- |
| HIGH | Add asyncio.Lock to SQLite writes as a temporary fix | 1 hr |
| HIGH | Migrate to PostgreSQL (Supabase or Neon free tier) | 1–2 days |
| MEDIUM | Build NSE history from daily Bhav Copy storage in DB | 3–5 days |
| MEDIUM | Make Redis a hard production dependency | 2 hrs |

# Phase 3 — Deployment & Infrastructure (1 Week)

## 3.1  Write the docker-compose.yml

The deployment docs mention Docker but there is no docker-compose.yml in the repository. This is the most important file for reproducible deployments.

- stockvest-api: FastAPI app (uvicorn, 2–4 workers)

- postgres: PostgreSQL 16 with a named volume

- redis: Redis 7 with maxmemory-policy allkeys-lru

- nginx: Reverse proxy serving the frontend and proxying /api/* to uvicorn

## 3.2  HTTPS / TLS

The current nginx config example serves HTTP only. Never run production over plain HTTP — login credentials and JWT tokens are transmitted in cleartext.

- Use Certbot (Let's Encrypt) for free TLS certificates with automated renewal

- Redirect all HTTP to HTTPS (301 permanent)

- Add security headers: Strict-Transport-Security, X-Frame-Options, X-Content-Type-Options, Content-Security-Policy

## 3.3  Recommended Hosting

| Provider | Best For | Price | Notes |
| --- | --- | --- | --- |
| Railway | Full stack (API + DB + Redis in one place) | ~$5–10/mo | Auto-deploys from GitHub, easiest setup |
| Render | API + free PostgreSQL starter | Free + $7/mo | Free tier spins down after inactivity |
| Hetzner VPS | Full control, low latency for Indian users | ~₹400/mo | CX22 (2 vCPU/4GB RAM) is enough for v1 |
| Supabase + Vercel | Frontend on CDN + managed PostgreSQL | Free tier | Best performance, slightly more complex |

# Phase 4 — Frontend Modernisation (Ongoing)

## 4.1  Split the Single HTML File

The entire frontend is one 4,883-line index.html with inline CSS and JS. A single merge conflict can corrupt the entire app.

- Step 1: Move remaining inline <style> into css/main.css and css/components.css (already partially done)

- Step 2: Extract page panels into HTML partials, loaded via fetch() on navigation

- Step 3 (optional): Add Alpine.js for reactivity — ~15KB, zero build step, fits the current vanilla JS style

Do not migrate to React/Vue/Next.js unless you have time for a full rewrite. Alpine.js gives 80% of the benefit with 10% of the effort.

## 4.2  Mobile Responsiveness

The current layout uses overflow:hidden on body and a fixed 220px sidebar — it breaks on screens narrower than ~900px. Indian retail investors are predominantly mobile users.

- Add a hamburger menu that collapses the sidebar below 768px

- Make data tables horizontally scrollable on small screens

- Test at 390px width (iPhone 14 Pro) and 412px (Android standard)

# Phase 5 — Monitoring & Reliability

## 5.1  Structured Logging

- Replace remaining print() statements with logger.info() throughout the codebase

- Add a request logging middleware in main.py: method, path, status code, response time

- Use Papertrail or Betterstack free tier for log aggregation and search

## 5.2  Health Checks & Uptime Monitoring

- Add GET /health endpoint checking DB connectivity, Redis, and whether market data is loaded

- UptimeRobot (free) — ping /health every 5 minutes, alert via email or Telegram on failure

- Sentry free tier — catches uncaught exceptions in production before users report them

# Master Checklist

|  | Task | Phase | Effort |
| --- | --- | --- | --- |
| [ ] | Rotate SECRET_KEY, load from .env, fail-fast on default | 1 — Security | 30 min |
| [ ] | Enforce JWT auth on all portfolio/watchlist/alerts endpoints | 1 — Security | 4 hrs |
| [ ] | Add slowapi rate limiting to API endpoints | 1 — Security | 2 hrs |
| [ ] | Sanitise and validate all symbol/ticker inputs | 1 — Security | 2 hrs |
| [ ] | Replace CORS wildcard * with explicit origin whitelist | 1 — Security | 15 min |
| [ ] | Add asyncio.Lock to SQLite writes (stopgap) | 2 — Database | 1 hr |
| [ ] | Migrate to PostgreSQL (asyncpg + SQLAlchemy) | 2 — Database | 1–2 days |
| [ ] | Make Redis a hard production dependency | 2 — Database | 2 hrs |
| [ ] | Store Bhav Copy history in DB to replace yfinance | 2 — Database | 3–5 days |
| [ ] | Write docker-compose.yml (API + Postgres + Redis + Nginx) | 3 — Infra | 4 hrs |
| [ ] | Add HTTPS via Let’s Encrypt / Certbot | 3 — Infra | 2 hrs |
| [ ] | Add HTTP security headers to Nginx config | 3 — Infra | 1 hr |
| [ ] | Deploy to Railway or Hetzner VPS | 3 — Infra | 1 day |
| [ ] | Add GET /health endpoint | 5 — Monitoring | 1 hr |
| [ ] | Set up UptimeRobot for /health monitoring | 5 — Monitoring | 15 min |
| [ ] | Integrate Sentry for error tracking | 5 — Monitoring | 1 hr |
| [ ] | Extract CSS/JS from index.html into separate files | 4 — Frontend | 1–2 days |
| [ ] | Fix mobile responsiveness (collapsible sidebar) | 4 — Frontend | 1–2 days |

# Suggested 6-Week Timeline to Launch

| Week | Focus | Goal |
| --- | --- | --- |
| Week 1 | Phase 1 — Security fixes | App is safe to show to beta users |
| Week 2 | Phase 2 — PostgreSQL migration + Redis | Stable under concurrent users |
| Week 3 | Phase 3 — Docker + HTTPS + deploy to VPS | Live on the internet |
| Week 4 | Phase 5 — Monitoring, Sentry, health checks | You know when things break |
| Week 5 | Phase 4 — Frontend split + mobile responsiveness | Usable on phone |
| Week 6 | Soft launch to 10–20 beta users | Real feedback loop begins |

Generated by Claude · StockVest Production Roadmap · June 2026